# Project Specification

## USANS Multiple-Scattering Post-Processing Package, v0.1

## 1. Project Goal

Develop a Python package that performs multiple-scattering correction as a post-processing step for reduced one-dimensional USANS data.

The package should implement a reference version of the algebraic convolution method described by Tung et al., where the primary single-scattering profile is represented in a basis expansion, repeated self-convolutions are computed algebraically, and the apparent multiple-scattered intensity is fitted to the observed reduced intensity.

The v0.1 package must be:

- Functional on a subset of reduced USANS results.

- Architecturally complete, following the proposed software design.

- Non-destructive, preserving the original reduced data.

- Reproducible, using configuration-driven execution.

- Extensible, so the core development team can continue without major refactor.

- Publishable, with enough tests, examples, and documentation to support a software paper.

This is not intended to be a fully production-hardened beamline reduction package. It is a reference implementation / prototype package that demonstrates the method and establishes the correct architecture.

# 2. Scope

## 2.1 In Scope for v0.1

The package must support:

- Reduced 1D USANS input data:

  - (Q)

  - (I(Q))

  - (\Delta I(Q))

  - transmission (T)

  - optional sample thickness

  - optional metadata

- CSV input/output.

- YAML or JSON configuration.

- Diagnostic summary.

- Algebraic multiple-scattering correction.

- Synthetic validation example.

- At least one real or representative reduced USANS example.

- Non-destructive outputs:

  - original reduced profile

  - corrected primary profile

  - fitted apparent profile

  - diagnostics

  - convergence information

  - configuration record

- Command-line interface.

- Basic test suite.

- README and example scripts.

## 2.2 Out of Scope for v0.1

Do not implement these in v0.1:

- GUI.

- Raw NeXus parsing.

- Full USANSRed integration.

- Beamline automation.

- Live processing after scan completion.

- Full SANS–USANS stitching.

- Joint slit desmearing + multiple-scattering correction.

- Full uncertainty propagation beyond basic statistical weighting.

- Automatic scientific decision-making.

- Full production-quality error handling for every possible sample type.

- Advanced treatment of coherent multiple scattering.

- Complete treatment of absorption/incoherent/inelastic transmission decomposition.

These can be future work.

# 3. Target Users

Primary users:

- USANS instrument scientists.

- SANS/USANS data-reduction developers.

- Scientists analyzing reduced USANS profiles with possible multiple scattering.

- Coauthors and reviewers of the software paper.

Expected use pattern:

usans-ms-correct \

--input sample_reduced.csv \

--config correction_config.yaml \

--output results/sample_001/

or in Python:

from usans_ms_correction import (

ReducedProfile,

MultipleScatteringConfig,

MultipleScatteringCorrector,

)

profile = ReducedProfile.from_csv("sample_reduced.csv")

config = MultipleScatteringConfig.from_yaml("correction_config.yaml")

corrector = MultipleScatteringCorrector(profile, config)

result = corrector.run()

result.to_csv("results/corrected_profile.csv")

result.write_report("results/report.json")

# 4. Required Package Architecture

The software architecture must follow the figure below conceptually:

Input from standard USANS reduction

|

v

ReducedProfile + MultipleScatteringConfig

|

v

MultipleScatteringCorrector

| uses

v

AlgebraicConvolutionModel

|

v

DiagnosticSummary

|

v

CorrectedProfile + Report / Output Writer

|

v

Output products

Each major box must correspond to a real class or module.

# 5. Recommended Repository Structure

usans-ms-correction/
├── README.md
├── LICENSE
├── CITATION.cff
├── pyproject.toml
├── requirements.txt # optional if pyproject handles deps
├── src/
│ └── usans_ms_correction/
│ ├── __init__.py
│ ├── profiles.py
│ ├── config.py
│ ├── diagnostics.py
│ ├── basis.py
│ ├── convolution.py
│ ├── model.py
│ ├── corrector.py
│ ├── io.py
│ ├── report.py
│ └── cli.py
├── examples/
│ ├── synthetic_demo.py
│ ├── correct_profile_from_csv.py
│ ├── example_config.json5
│ └── data/
│ ├── synthetic_reduced_profile.csv
│ └── example_usans_reduced_profile.csv
├── notebooks/
│ └── 01_synthetic_demo.ipynb
├── tests/
│ ├── test_profiles.py
│ ├── test_config.py
│ ├── test_diagnostics.py
│ ├── test_poisson.py
│ ├── test_basis.py
│ ├── test_convolution.py
│ ├── test_forward_model.py
│ ├── test_corrector.py
│ └── test_synthetic_recovery.py
└── paper/
├── figures/
│ ├── make_synthetic_demo_figure.py
│ ├── make_workflow_figure.py
│ └── make_architecture_figure.py
└── data/

# 6. Core Data Classes

## 6.1 ReducedProfile

Purpose: store reduced USANS data and associated metadata.

File: profiles.py

@dataclass

class ReducedProfile:

q: np.ndarray

intensity: np.ndarray

uncertainty: np.ndarray

transmission: float | None = None

sample_thickness: float | None = None

metadata: dict = field(default_factory=dict)

provenance: dict = field(default_factory=dict)

@classmethod

def from_csv(cls, path: str | Path, metadata: dict | None = None) -> "ReducedProfile":

...

def to_csv(self, path: str | Path) -> None:

...

def validate(self) -> list[str]:

...

Required behavior:

- q, intensity, and uncertainty must have equal length.

- q must be positive and monotonically increasing.

- intensity should be finite.

- uncertainty should be positive; if missing, optionally estimate or reject depending on config.

- transmission must satisfy (0 < T \leq 1) if provided.

- metadata and provenance must be preserved.

Expected CSV columns:

Q,I,dI

Optional columns:

transmission, thickness, bank, run

Minimum accepted input:

Q,I,dI

0.00001,1000.0,20.0

0.00002,800.0,18.0

...

## 6.2 MultipleScatteringConfig

Purpose: store correction settings.

File: config.py

@dataclass

class MultipleScatteringConfig:

enabled: bool = True

basis_size: int = 12

max_order: int = 8

length_scale: float | None = None

transmission_override: float | None = None

optimizer: str = "least_squares"

max_iter: int = 1000

tolerance: float = 1e-8

q_min: float | None = None

q_max: float | None = None

regularization: str | None = None

regularization_strength: float = 0.0

enforce_nonnegative: bool = True

normalize_primary: bool = True

output_original: bool = True

output_fitted_apparent: bool = True

output_diagnostics: bool = True

output_coefficients: bool = True

@classmethod

def from_yaml(cls, path: str | Path) -> "MultipleScatteringConfig":

...

@classmethod

def from_json(cls, path: str | Path) -> "MultipleScatteringConfig":

...

def to_dict(self) -> dict:

...

Example config:

{

// Enable or disable multiple-scattering correction.

enabled: true,

// Algebraic basis/correction settings.

basis_size: 12,

max_order: 8,

length_scale: null,

// Optional override. If null, use transmission from input data/metadata.

transmission_override: null,

// Optimizer settings.

optimizer: "least_squares",

max_iter: 1000,

tolerance: 1.0e-8,

// Optional Q-range restriction for correction.

q_min: null,

q_max: null,

// Optional regularization for unstable fits.

regularization: null,

regularization_strength: 0.0,

// Physical/numerical constraints.

enforce_nonnegative: true,

normalize_primary: true,

// Output controls.

output_original: true,

output_fitted_apparent: true,

output_diagnostics: true,

output_coefficients: true,

}

length_scale may be automatically estimated from the Q-range in v0.1 if not supplied.

Suggested default:

length_scale = 1.0 / median(q)

or another documented heuristic.

## 6.3 DiagnosticSummary

Purpose: summarize whether correction appears relevant and whether inputs are suitable.

File: diagnostics.py

@dataclass

class DiagnosticSummary:

transmission: float | None

mu: float | None

low_q_strength: float | None

thickness: float | None

q_range: tuple[float, float]

n_points: int

warnings: list[str]

recommendation: str

def to_dict(self) -> dict:

...

Diagnostics should include:

- transmission value

- (\mu=-\ln T)

- number of valid (Q) points

- (Q)-range

- low-(Q) intensity strength, e.g.
[
\frac{\mathrm{mean}(I_{\mathrm{lowest};10%})}
{\mathrm{median}(I)}
]

- warnings for:

  - missing transmission

  - transmission outside valid range

  - very low transmission

  - too few points

  - non-positive intensity

  - extremely noisy data

  - missing uncertainty

  - possible instability

Recommendation values:

"correction_not_needed"

"correction_optional"

"correction_recommended"

"correction_risky_low_transmission"

"insufficient_input"

The diagnostic stage should not automatically decide the science. It only reports.

## 6.4 AlgebraicConvolutionModel

Purpose: implement the math engine.

File: model.py

class AlgebraicConvolutionModel:

def __init__(

self,

q_grid: np.ndarray,

basis_size: int,

max_order: int,

length_scale: float,

regularization: str | None = None,

regularization_strength: float = 0.0,

):

...

def build_basis(self) -> np.ndarray:

...

def build_convolution_tensor(self) -> np.ndarray:

...

def expand_profile(self, intensity: np.ndarray) -> np.ndarray:

...

def reconstruct_profile(self, coefficients: np.ndarray) -> np.ndarray:

...

def convolve_coefficients(

self,

alpha_a: np.ndarray,

alpha_b: np.ndarray,

) -> np.ndarray:

...

def generate_orders(self, alpha_1: np.ndarray) -> list[np.ndarray]:

...

def poisson_weights(self, transmission: float) -> np.ndarray:

...

def forward(

self,

alpha_1: np.ndarray,

transmission: float,

intensity_scale: float | None = None,

) -> np.ndarray:

...

def recover_primary(

self,

observed_intensity: np.ndarray,

uncertainty: np.ndarray,

transmission: float,

initial_alpha: np.ndarray | None = None,

bounds: tuple | None = None,

) -> dict:

...

### Required math behavior

The model must implement the following concepts:

Primary profile expansion:

[
J(Q)=\sum_{\ell=1}^{L}\alpha_\ell^{(1)}u_\ell(Q).
]

Basis orthonormality, approximately on the discrete grid:

# [
\langle u_\ell,u_m\rangle
\approx
\sum_i 2\pi Q_i u_\ell(Q_i)u_m(Q_i)\Delta Q_i

\delta_{\ell m}.
]

Basis convolution:

[
(u_j*u_k)(Q)=\sum_{\ell=1}^L C^\ell_{jk}u_\ell(Q).
]

Recursive self-convolution:

# [
\alpha_\ell^{(n)}

\sum_{j,k}
C^\ell_{jk}
\alpha_j^{(1)}
\alpha_k^{(n-1)}.
]

Poisson weights:

[
P_n=e^{-\mu}\frac{\mu^n}{n!},
\qquad
\mu=-\ln T.
]

Apparent intensity model, excluding direct beam:

# [
I^{\mathrm{App}}(Q)

I_0
\sum_{n=1}^{N}
P_nJ^{(*n)}(Q).
]

Weighted least-squares objective:

# [
\chi^2

## \sum_i
\frac{
\left[
I^{\mathrm{Obs}}(Q_i)

I^{\mathrm{App}}(Q_i;\alpha)
\right]^2
}{
\Delta I_i^2
}.
]

### Implementation compromise for v0.1

The contractor may use either:

Preferred: basis from the Tung et al. paper using the Lorentzian/Jacobi basis.

or

Acceptable v0.1 fallback: numerically constructed basis on the input (Q)-grid using weighted Gram-Schmidt / QR, provided the software architecture allows replacing it later with the exact analytical basis without changing outer classes.

The v0.1 implementation must clearly document which basis is used.

The core development team should be able to replace the basis implementation inside basis.py / model.py without changing ReducedProfile, MultipleScatteringConfig, MultipleScatteringCorrector, or output formats.

## 6.5 MultipleScatteringCorrector

Purpose: orchestrate the workflow.

File: corrector.py

class MultipleScatteringCorrector:

def __init__(

self,

profile: ReducedProfile,

config: MultipleScatteringConfig,

):

...

def validate_input(self) -> list[str]:

...

def run_diagnostics(self) -> DiagnosticSummary:

...

def apply_correction(self) -> CorrectedProfile:

...

def assemble_outputs(self, result: CorrectedProfile, output_dir: str | Path) -> None:

...

def run(self) -> CorrectedProfile:

...

Execution order:

validate_input()

run_diagnostics()

if config.enabled:

apply_correction()

else:

create pass-through output

assemble_outputs()

If correction is disabled or not possible, the package must still generate an output directory containing:

- original reduced profile

- diagnostics

- config record

- warning that correction was not applied

## 6.6 CorrectedProfile

Purpose: store correction results.

File: profiles.py

@dataclass

class CorrectedProfile:

q: np.ndarray

recovered_primary_intensity: np.ndarray

fitted_apparent_intensity: np.ndarray

corrected_uncertainty: np.ndarray | None

coefficients: np.ndarray

residuals: np.ndarray

diagnostics: DiagnosticSummary

convergence: dict

metadata: dict

source_profile: ReducedProfile

def to_csv(self, path: str | Path) -> None:

...

def write_coefficients(self, path: str | Path) -> None:

...

def write_report(self, path: str | Path) -> None:

...

Output CSV columns:

Q,I_original,dI_original,I_corrected,I_fitted_apparent,residual

## 6.7 ReportWriter

Purpose: write human-readable and machine-readable reports.

File: report.py

class ReportWriter:

def __init__(self, result: CorrectedProfile):

...

def write_json(self, path: str | Path) -> None:

...

def write_text(self, path: str | Path) -> None:

...

def write_summary_markdown(self, path: str | Path) -> None:

...

Required report contents:

- timestamp

- package version

- input file

- config file

- transmission

- (\mu=-\ln T)

- basis size (L)

- max order (N)

- length scale (a)

- optimizer settings

- convergence status

- final cost / residual norm

- warnings

- output files

- note that original data are preserved

# 7. Command-Line Interface

File: cli.py

Command:

usans-ms-correct --input INPUT.csv --config CONFIG.json5 --output OUTPUT_DIR

Required options:

--input path to reduced profile CSV
--config path to JSON5 config
--output output directory

Optional options:

--transmission override transmission from input/config
--plot save summary plot
--no-correction diagnostics only
--verbose

Expected outputs:

OUTPUT_DIR/
├── original_profile.csv
├── corrected_profile.csv
├── fitted_apparent_profile.csv
├── coefficients.csv
├── diagnostics.json
├── correction_report.json
├── correction_report.txt
├── config_used.json5
└── correction_summary.png

# 8. Required Example Workflows

## 8.1 Synthetic Demo

File:

examples/synthetic_demo.py

Required config file:

examples/example_config.json5

Purpose:

Demonstrate known primary → apparent multiple-scattered profile → recovered primary.

Steps:

- Generate synthetic primary profile.

- Generate apparent profile using the forward model.

- Add controlled noise.

- Recover primary profile.

- Save figure.

Output figure should show:

- true primary profile

- apparent multiple-scattered profile

- fitted apparent profile

- recovered primary profile

This is essential for the paper.

## 8.2 Reduced USANS Example

File:

examples/correct_profile_from_csv.py

Required config file:

examples/example_config.json5

Purpose:

Run correction on a real or representative reduced USANS CSV file.

Input:

examples/data/example_usans_reduced_profile.csv

This can be a subset of reduced USANS data. It does not need to represent every USANS case.

Minimum requirements:

- data loads successfully

- diagnostics run

- correction either runs or gracefully warns if data are unsuitable

- output files are generated

- original data are preserved

# 9. Validation Requirements

## 9.1 Unit Tests

At minimum, implement tests for:

### ReducedProfile

- loads CSV

- validates array lengths

- rejects non-monotonic (Q)

- rejects invalid transmission

- preserves metadata

### MultipleScatteringConfig

- loads JSON5

- supports comments and trailing commas

- default values are valid

- nvalid basis_size rejected

- invalid max_order rejected

- config can be serialized back to a dictionary

- config_used.json5 is written to the output directory

### Diagnostics

- computes (\mu=-\ln T)

- warns on low transmission

- warns on missing uncertainties

- warns on too few data points

### Poisson weights

- weights are non-negative

- weights decrease reasonably after sufficient order

- truncated sum is less than or equal to 1

- (\mu) calculation correct

### Basis/model

- basis has correct shape

- reconstructed profile has correct shape

- convolution coefficient output has correct shape

- forward model produces finite intensity

### Corrector

- full pipeline runs on synthetic data

- outputs expected files

- original input is not modified

## 9.2 Integration Test

One end-to-end test must run:

usans-ms-correct \

--input examples/data/synthetic_reduced_profile.csv \

--config examples/example_config.yaml \

--output tests/tmp_results/

and verify that:

corrected_profile.csv exists

correction_report.json exists

diagnostics.json exists

## 9.3 Scientific Sanity Test

Synthetic recovery should show that the recovered primary profile is closer to the true primary profile than the apparent profile is, according to a simple metric such as:

[
E_{\mathrm{recovered}}
<
E_{\mathrm{apparent}}.
]

For example:

err_apparent = norm(apparent - true_primary)

err_recovered = norm(recovered - true_primary)

assert err_recovered < err_apparent

This is a minimal but useful publication-level sanity check.

# 10. Data Requirements for USANS Subset

The package only needs to support a subset of reduced USANS data for v0.1.

Required input format:

Q,I,dI

Optional metadata can be supplied by config:

{

sample: {

name: "example",

thickness_cm: 0.1,

transmission: 0.72,

source: "USANS reduced output",

},

If USANS output files use different column names, the loader should support a simple column mapping:

input: {

q_column: "Q",

intensity_column: "I",

uncertainty_column: "dI",

},

}

Supported subset:

- 1D isotropic reduced profiles.

- Positive (Q)-values.

- Already normalized and reduced intensity.

- One profile at a time.

- No bank-resolved correction required in v0.1.

- No slit desmearing required in v0.1.

- No raw scan stitching required in v0.1.

# 11. Acceptance Criteria

The package is acceptable for v0.1 if all the following are true:

[ ] Package installs with pip install -e .

[ ] CLI command usans-ms-correct works.

[ ] Example JSON5 config file exists.

[ ] MultipleScatteringConfig loads JSON5 with comments and trailing commas.

[ ] config_used.json5 is written to the output directory.

[ ] ReducedProfile and MultipleScatteringConfig classes exist.

[ ] AlgebraicConvolutionModel exists and implements forward model.

[ ] MultipleScatteringCorrector runs full workflow.

[ ] DiagnosticSummary is generated.

[ ] CorrectedProfile is generated.

[ ] Output files are written non-destructively.

[ ] Synthetic demo runs and produces a figure.

[ ] At least one reduced USANS subset example runs.

[ ] Tests pass with pytest.

[ ] README explains installation, usage, examples, and limitations.

[ ] CITATION.cff exists.

[ ] LICENSE exists.

[ ] Architecture matches the manuscript figure.

# 12. Development Timeline

## Option A: Aggressive 2-week timeline

### Days 1–2: Repo and architecture

Deliverables:

- repo skeleton

- package installable

- data classes

- JSON5 config loader

- CSV loader/writer

- CLI stub

### Days 3–5: Math engine

Deliverables:

- basis implementation

- Poisson weights

- recursive convolution coefficients

- forward apparent-intensity model

- synthetic apparent data generation

### Days 6–7: Corrector workflow

Deliverables:

### - diagnostics
- correction orchestrator
- least-squares fitting
- corrected profile output
- JSON/TXT reports
- config_used.json5 written to output directory

### Days 8–10: Examples and USANS subset

Deliverables:

- synthetic demo

- representative USANS reduced-data example

- summary plot

- output directory structure

### Days 11–12: Tests

Deliverables:

- unit tests

- integration test

- synthetic recovery sanity test

### Days 13–14: Paper support and cleanup

Deliverables:

- README

- limitations section

- reproducibility instructions

- generated paper figure

- tagged v0.1 release candidate

## Option B: Safer 3-week timeline

Week 1:

- architecture

- data model

- config

- I/O

- CLI

- basic model skeleton

Week 2:

- math model

- fitting

- correction workflow

- synthetic validation

Week 3:

- USANS subset example

- tests

- docs

- paper figures

- repository cleanup

Recommendation: target 3 weeks if possible, but a minimally acceptable v0.1 can be done in 2 weeks with focused scope.

# 13. Developer Instructions

## 13.1 General coding style

- Use Python 3.10+.

- Use numpy, scipy, pandas, pyyaml, matplotlib, pytest.

- Keep classes small and explicit.

- Avoid hidden global state.

- Avoid modifying input data in place.

- Make outputs deterministic where possible.

- Write clear error messages and warnings.

## 13.2 Numerical implementation rules

- Always check finite values.

- Avoid division by zero.

- Use uncertainty floor if necessary:

- sigma = np.maximum(uncertainty, min_sigma)

- Use bounded optimization where possible.

- Warn if correction is poorly conditioned.

- Warn if transmission is extremely low, e.g. (T < 0.05).

- Warn if basis size is too large relative to number of data points.

- Save convergence information.

## 13.3 Architectural rule

The core team should be able to replace the internals of AlgebraicConvolutionModel without changing:

- ReducedProfile

- MultipleScatteringConfig

- MultipleScatteringCorrector

- CorrectedProfile

- output file formats

- CLI interface

This is the most important maintainability requirement.

# 14. Minimal README Outline

## # USANS Multiple-Scattering Correction

## Reference implementation of a post-processing workflow for correcting multiple scattering in reduced 1D USANS/SANS profiles.

## ## Scope

## This package operates on reduced 1D data: Q, I(Q), dI(Q), and transmission.

## ## Installation

## pip install -e .

## ## Quick start

## usans-ms-correct --input examples/data/synthetic_reduced_profile.csv \

## --config examples/example_config.json5 \

## --output results/synthetic_demo

## ## Python API

## ```python

## from usans_ms_correction import ReducedProfile, MultipleScatteringConfig, MultipleScatteringCorrector

## profile = ReducedProfile.from_csv("examples/data/synthetic_reduced_profile.csv")

## config = MultipleScatteringConfig.from_json5("examples/example_config.json5")

## corrector = MultipleScatteringCorrector(profile, config)

## result = corrector.run()

## Input format

CSV columns: Q,I,dI

## Configuration

Configuration is stored in JSON5 format for compatibility with the existing reduction ecosystem and for human-editable comments.

## Output files

corrected_profile.csv, diagnostics.json, correction_report.json, config_used.json5, etc.

Expected output directory:

original_profile.csv
corrected_profile.csv
fitted_apparent_profile.csv
coefficients.csv
diagnostics.json
correction_report.json
correction_report.txt
config_used.json5
correction_summary.png

## Limitations

  v0.1 reference implementation

  1D isotropic reduced profiles only

  no raw reduction

  no GUI

  no joint slit desmearing

##   no full production beamline integration

## Citation

...

---

# 15. Recommended Manuscript Wording

Use this to keep the claims defensible:

```latex

The current implementation is a reference post-processing package for reduced one-dimensional USANS profiles. It is designed to demonstrate the integration of the algebraic convolution correction into a reproducible software workflow, including configuration-driven execution, diagnostic reporting, non-destructive output generation, and example-based validation. The package is architected so that the core numerical model can be refined or replaced without changing the surrounding data model, correction workflow, or output interfaces. Full production integration with beamline reduction, graphical interfaces, and expanded validation across broader classes of samples are planned as future development.

Avoid:

The software provides a complete production-ready correction pipeline for all USANS measurements.

# 16. Contractor Deliverables

The contractor should deliver:

1. Git repository with package source code.

2. Installable Python package.

3. CLI command.

4. Synthetic demo.

5. Reduced USANS subset demo.

6. Unit tests and integration test.

7. README.

8. LICENSE.

9. CITATION.cff.

10. Example config file.

11. Example output directory.

12. One paper-ready validation figure.

13. Short developer notes describing how to extend AlgebraicConvolutionModel.

# 17. Definition of Done

The project is complete when:

pip install -e .
pytest
python examples/synthetic_demo.py
usans-ms-correct \
--input examples/data/example_usans_reduced_profile.csv \
--config examples/example_config.json5 \
--output results/example_usans

all run successfully, and the output directory contains:

original_profile.csv
corrected_profile.csv
fitted_apparent_profile.csv
coefficients.csv
diagnostics.json
correction_report.json
correction_report.txt
config_used.json5
correction_summary.png

The resulting repo should be suitable to cite in the manuscript as the initial reference implementation of the USANS multiple-scattering post-processing module.